User Acceptance Testing (UAT) Template

| Date | 5/July/2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book A Doctor |
| Maximum Marks |  |

Project Overview:

Project Name: Book A Doctor

Project Description: Book A Doctor is a web-based healthcare appointment management system developed using the MERN stack. It enables patients to register, search for doctors, book appointments, manage bookings, and allows doctors to manage their schedules and appointments through a secure dashboard.

Project VersionVersion 1.0

Testing Period: 5/7/2026 to 6/7/2026

Testing Scope:

Features and Functionalities to be Tested:

User Registration (Patient & Doctor)

User Login and Logout

Doctor Dashboard

Patient Dashboard

View Available Doctors

Book Appointment

Cancel Appointment

View Appointment History

Form Validation

Responsive User Interface

User Stories / Requirements to be Tested:

Patient can register and log in successfully.

Doctor can log in and manage appointments.

Patient can book and cancel appointments.

Appointment details are stored correctly.

Invalid inputs display appropriate error messages.

Users can securely log out.

Testing Environment:

URL/Location: Local Application (http://localhost:3000⁠�)

Backend API: http://localhost:5000⁠�

Credentials (if required):

Patient Login:

Email: patient@gmail.com

Password: patient123

Doctor Login:

Email: doctor@gmail.com

Password:123456

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Patient registeration | 1.open register page 2.enter valid details 3.click register | Patient account is created successlly. | Registration completed successfully. | Pass |
| TC-002 | Patient login. | 1.enter valid email and password.2.click login. | Patient is redirected to the dashboard. | Login successfully | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Appointment booking allowed without selecting a time slot | 1. Login as patient.2. Select doctor.3. Click Book Appointment without choosing a time slot. High Closed Validation added to require time slot selection | high | closed | Validation added to require time slot selection. |
| BG-002 | Invalid email accepted during patient registration. | 1. Open Register page.2. Enter invalid email.3. Click Register. | medium | closed | Email format validation implemented. |

Sign-off:

Tester Name: M.Madhavi

Date: 6/7/2026

Signature: M.Madhavi

Notes:

- All major functionalities were tested successfully.

- Positive and negative test cases were executed.

- Input validation works as expected.

- Minor UI issues identified during testing were resolved.

- The application is stable and ready for deployment after successful UAT approval.