Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 5/July/2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book A Doctor |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User registration | USN-1 | Develop patient registration page with validation. | 5 | High | Developer 1 |
| Sprint-1 | User login | USN-2 | Implement secure login using JWT authentication. | 5 | high | Developer-1 |
| Sprint-1 | Doctor registration | USN-3 | Create doctor registration and profile setup. | 5 | High | Developer 2 |
| Sprint-1 | Database setup | USN-4 | Design mongodb collections and backend apis. | 8 | High | Backend developer |
| Sprint-2 | Doctor listing | USN-5 | Display all available doctors with specialization | 5 | high | Frontend developer |
| Sprint-2 | Search and filter | USN-6 | Search doctors by name ,specialization,and location. | 5 | Medium | Frontend developer |
| Sprint-2 | Doctor profile | USN-7 | Show detailed doctor profile with availability. | 3 | Medium | Developer 2 |
| Sprint-2 | Appointment booking | USN-8 | Allow patients to select date and time slot. | 8 | High | Full stack developer |
| Sprint-3 | Appointment management | USN-9 | View,edit,and cancel appointments. | 8 | high | Full stack developer |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 23 | 1-week | 24 Oct 2022 | 6/July/2026 | 22 | 20/jul/2026 |
| Sprint-2 | 21 | 1-week | 31 Oct 2022 | 20/July/2026 | 21 | 2/aug/2026 |
| Sprint-3 | 23 | 1-week | 07 Nov 2022 | 3/aug/2026 | 22 | 17/aug/2026 |
| Sprint-4 | 21 | 1-week | 14 Nov 2022 | 17/aug/2026 | 21 | 30/aug/2026 |

Velocity:

Sprint duration=14 days

Team velocity=21 story points per sprint

AV=team velocity/sprint duration

=21/14

=1.5 story points per day

Burndown Chart:

https://www.atlassian.com/agile/project-management/burndown-chart

Reference:

https://www.atlassian.com/agile/tutorials/burndown-charts

https://confluence.atlassian.com/jirasoftware/burndown-chart-1688899014.html

https://www.atlassian.com/blog/innovation/what-is-a-burndown-chart